Capstone Weekly Update #1 (02/06/2018)

Jacob Collins

1. Progress:

* Installed Android Studio on my Linux laptop and got it up and running. (1 Hour)
* Created my GitHub repo for the capstone and edited the README file with the basics of the project. (~5 Minutes)

1. In the coming week:

* I will connect my capstone to its git repo and push the basic, blank Android Studio files to the repo. (10 Minutes)
* Research how Google Maps works on Android Studio and how you can add/delete elements to the basic Maps UI (2 Hours)
* Design the UI for the app (3 Hours)
* Start implementing the UI (5 Hours)

1. Changes Identified:

* None, as I haven’t done enough work yet that would lead to bugs or issues that would lead me to change my vision of the project.