Capstone Weekly Update #5 (03/13/2018)

Jacob Collins

1. Progress:

* A timer starts and stops when the run starts/stops
* Run object created and filled with the current data that can be tracked
* A list of all runs done by the user is stored in local memory and is only deleted, currently, when the app is unistalled

1. In the coming week:

* Set up the goals activities so the user can create goals and the goals are checked against run data to see if any have been completed (3 Hours)
* Get the app to track distance and store that data (3 Hours)
* Share data between activities, for example being able to compare goals and running data to see if set goals have been completed (3 Hours)

1. Changes Identified:

* None