Capstone Weekly Update #9 (04/10/2018)

Jacob Collins

1. Progress:

* I chose Amazon DynamoDB as my database platform and I am beginning to set that up and connect with my Android Studio app through Amazon’s interface (2 Hours)

1. In the coming week:

* Successfully get my app connected to DynamoDB and be able to push data to the database (5 Hours)
* Test the app as extensively as I possibly can. (5 Hours)
* Make a poster for the upcoming presentation (2 Hours)

1. Changes Identified:

* I am cutting the game part of the app out as I do not have enough time to make it at least semi-decent and enjoyable to play. I see no reason to waste time making part of the app that barely functions and provides no enjoyment when I can spend that time making sure the rest of the app functions correctly and looks good.